A Sprint is a fixed period (usually 2 weeks) during which the team completes a set of planned tasks.

An Epic is a large feature or functionality that cannot be completed in a single sprint. It is divided into smaller Stories.

A Story is a small task that delivers a specific feature. Stories are parts of an Epic.

A Story Point represents the effort required to complete a Story.

- Very Easy task

- Easy task

- Moderate task

- Difficult task

Sprint Planning Logic (2-week cycle)

Sprint 1: Setup & Core Architecture

- Define user stories and prioritize product backlog

- Set up Node.js & Express backend

- Configure MongoDB database connection

- Initialize React frontend structure

- Implement basic routing and folder structure

- Create user schema and authentication system (JWT)

Sprint 1 Story Points = 13

#### Sprint 2: Core Features

- Implement user registration and login

- Implement role-based access control (Admin, Teacher, Student)

- Develop course creation module (Teacher dashboard)

- Integrate video upload using Multer

- Implement course listing and browsing

- Build admin dashboard for course management

Sprint 2 Story Points = 21

#### Sprint 3: Enrollment & Learning Flow

● Implement payment simulation module
● Restrict enrollment without payment verification
● Develop enrolled courses page
● Implement progress tracking (complete-section logic)
● Generate downloadable certificate using PDFKit
● Improve UI responsiveness

Sprint 3 Story Points = 21

Sprint 4: Security, Testing & Optimization

● Protect routes using middleware
● Improve error handling and input validation
● Optimize API performance
● Conduct functional and performance testing
● Fix bugs and refine UI/UX
● Prepare documentation and deployment setup

Sprint 4 Story Points = 13

Total Story Points

Sprint 1 = 13

Sprint 2 = 21

Sprint 3 = 21

Sprint 4 = 13

Velocity = Total Story Points Completed / Number of Sprints

Total Story Points = 13 + 21 + 21 + 13 = 68

No of Sprints = 4

Velocity = 68 / 4 = 17

our team’s velocity is 17 Story Points per Sprint.